Ideation Phase

Brainstorm & Idea Prioritization Template

| Date | 21 October 2026 |
| --- | --- |
| Team ID | SWUID2026403023 |
| Team Members | Individual project (single member) |
| Project Name | StaffSync |
| Maximum Marks |  |
| Document Version | v1.2 (revised 27 October 2026; originally issued 21 October 2026 as v1.0) |

Brainstorm & Idea Prioritization :

Brainstorming provides a free and open environment that encourages participants to think creatively about a problem. Volume is prioritised over value at first; ideas are then grouped and ranked. This project is an individual project, so the brainstorming was carried out by the project owner, using HR workflows (employee, manager and HR roles) as the source of ideas.

Step-1: Team Gathering, Collaboration and Select the Problem Statement

Step-2: Brainstorm, Idea Listing and Grouping

Step-3: Idea Prioritization

High Impact & High Feasibility (MVP): JWT login with roles, employee management, leave application and approval, attendance marking, announcements

High Impact & Medium Feasibility: Training and development programs, attendance reports

Nice to Have / Future scope: Email notifications, payroll module, biometric attendance integration

Prioritization Scoring

Each idea was scored by the project owner from 1 to 5 for Impact (value to HR, managers and employees), Feasibility (how achievable it is with the MERN stack in the available time) and Effort (development effort; 5 = highest). Priority score = (Impact x Feasibility) / Effort. Scores are the owner's judgement, not measured data.

| Idea | Impact | Feasibility | Effort | Score | Decision |
| --- | --- | --- | --- | --- | --- |
| Announcements board | 3 | 5 | 1 | 15.0 | MVP |
| Employee management | 5 | 5 | 2 | 12.5 | MVP |
| JWT login with roles | 5 | 4 | 2 | 10.0 | MVP |
| Attendance marking | 4 | 4 | 2 | 8.0 | MVP |
| Leave application and approval | 5 | 4 | 3 | 6.7 | MVP |
| Attendance reports | 3 | 3 | 2 | 4.5 | Medium - after MVP |
| Training programs | 4 | 3 | 3 | 4.0 | Medium - after MVP |
| Email notifications | 3 | 2 | 3 | 2.0 | Future scope |
| Payroll module | 4 | 1 | 5 | 0.8 | Future scope |
| Biometric attendance integration | 2 | 1 | 5 | 0.4 | Future scope |

Decision rule: score 6 or more = MVP; 3 to 5.9 = medium priority; below 3 = future scope. Training programs remain in the delivered scope (Sprint-3 and Sprint-4) because they are a stated requirement of the project, even though the score places them after the core MVP.

Reading the Scores

Because the score divides by effort, low-effort ideas (such as the announcements board) rank highly. The score therefore guides the build order, not the importance of a feature. Employee management, login and leave remain the core of StaffSync because every other module depends on them or on the data they hold.

Revision History

| Version | Date | Summary of changes |
| --- | --- | --- |
| v1.0 | 21 October 2026 | Initial issue. |
| v1.1 | 23 October 2026 | Added an explanation of how to read the prioritization scores. |
| v1.2 | 27 October 2026 | Aligned the project overview and role/module descriptions with the current StaffSync stack and demo deployment; retained detailed design notes and planned-vs-actual distinctions. |